Internship Proposal

Student’s Name 			: RIN Nairith

University / Organization	: Institute of Technology of Cambodia (ITC)

Position 			: Full Stack Web Developer

Project Title 			: Cambodia Career Opportunity Platform (CCOP)

Internship Started Date 	: 20 /July/2026

Duration		 	:  12 Weeks / 3 Months

Advisor 			: Mr. BOU Channa

Supervisor 			: Mr. BOU Channa

Project Description

The Cambodia Career Opportunity Platform (CCOP) is a centralized web-based application designed to help Cambodian students, graduates, and job seekers discover career opportunities through a single platform. The system aggregates jobs, internships, scholarships, training programs, career events, and professional news from multiple trusted sources, reducing the need to search across different websites and social media platforms.

CCOP provides advanced search and filtering, personalized recommendations, automated notifications, and application tracking to improve the user experience. It also includes an administrative dashboard for managing opportunities, monitoring platform activity, and generating analytical reports.

By improving accessibility to career-related information, CCOP aims to support employment, education, and professional development while reducing the time and effort required to discover opportunities.

Problem Statement

In Cambodia, career-related opportunities are distributed across numerous websites, university portals, company career pages, Facebook pages, and Telegram channels, making it difficult for users to locate reliable and up-to-date information efficiently.

- Students spend significant time searching multiple platforms.

- Internship and scholarship announcements are easily missed.

- There is no centralized platform dedicated to Cambodian opportunities.

- Users receive duplicate or outdated information.

- Job seekers cannot efficiently track saved or applied opportunities.

- Organizations have limited visibility when publishing opportunities.

As a result, student and job seekers spend considerable time researching for opportunities and may miss important deadlines due  to the absence of centralized information platform.

Project Objective

- To develop a centralized web-based platform that enables users to discover jobs, internships, scholarships, and other career opportunities available in Cambodia.

- To collect, organize, and automatically update career opportunities from multiple trusted sources into a centralized platform, making information more accessible and easier to manage.

- To provide  advanced search, filtering, bookmarking, and application tracking features that enable  users to efficiently discover  and manage  career opportunities based on their interests and qualifications.

- To implement automated notifications through Telegram, email, or in-system alert  to inform users about newly published opportunities and upcoming  application deadline.

- To design an administrative dashboard that enables administrators to manage opportunities, monitor platform activities, and generate statistical reports and analytics for decision-making.

- To evaluate the effectiveness of the proposed platform in improving access to career opportunities and reducing the time required for users to search across multiple information sources.

Project Scope

The Cambodia Career Opportunity Platform (CCOP) is a web-based application designed to centralize and simplify access to career opportunities in Cambodia. The scope of the project includes:

- User registration, login, and role-based access control.

- User profile management, including personal information and resume upload.

- Opportunity management for jobs, internships, scholarships, training programs, workshops, and career events.

- Automated collection, validation, and updating of career opportunities from selected trusted public sources through scheduled data collection.

- Advanced search, filtering, and sorting of opportunities based on keywords, categories, locations, and deadlines.

- Bookmarking and application tracking features that allow users to save opportunities and monitor their application status.

- Telegram, email, and in-system notifications for newly published opportunities and upcoming application deadlines.

- Administrative dashboard for managing users, opportunities, categories, and system content.

- Statistical reports and interactive data visualization to analyze platform usage, user activities, and opportunity trends.

Limitations

This project does not include :

- Native mobile application development.

- Employer recruitment workflow, applicant review, and hiring management.

- AI-based resume evaluation or interview preparation.

- Real-time messaging or chat functionality.

- Integration with external government or university information systems.

- Paid job promotion or advertising services.

- Collection of opportunities is limited to publicly available information from selected trusted sources.

Methodology and Implementation

The Cambodia Career Opportunity Platform (CCOP) will be developed using the Agile Software Development Methodology. Agile enables the system to be developed through iterative development cycles, allowing continuous feedback, incremental improvements, and flexible adaptation to changing requirements. This approach helps ensure that the system meets user needs while maintaining development efficiency within the proposed 12-week project timeline.

The implementation of the project will follow these phases:

- Requirement Analysis – Gather and analyze the functional and non-functional requirements of students, graduates, job seekers, and administrators. Identify the core features of the platform, including opportunity management, automated data collection, search functionality, notifications, and reporting.

- System Design – Design the overall system architecture, database schema, RESTful API, user interface, and user workflows. This phase also includes designing the data collection process and administrator dashboard.

- System Development – Develop the web application using modern full-stack technologies. Core modules, including user authentication, profile management, opportunity management, advanced search, bookmarking, application tracking, notifications, dashboards, and administrative functions, will be implemented during this phase.

- Automated Data Collection Integration – Implement scheduled data collection to collect and organize publicly available career opportunities from selected trusted sources before storing them in the system database.

- Testing and Evaluation – Conduct functional testing, usability testing, and system integration testing to verify that all modules operate correctly, identify defects, and ensure the system satisfies the project requirements.

- Deployment and Documentation – Deploy the completed application to a web server, prepare technical documentation and user manuals, and perform final system evaluation before project completion.

Expected Outcomes

Upon completion, the Cambodia Career Opportunity Platform (CCOP) is expected to:

- Provide a centralized platform for discovering jobs, internships, scholarships, and other career opportunities available in Cambodia.

- Simplify the process of searching, filtering, bookmarking, and tracking career opportunities through an intuitive web-based system.

- Reduce the time required for users to discover career opportunities by  automatically collecting  and  organizing publicly available information from multiple trusted sources.

- Improve accessibility to timely career opportunities through automated notifications and regular opportunity updates.

- Generate statistical reports and interactive dashboards that support administrators in monitoring platform usage, user activities, and opportunity trends.

- Deliver a secure, responsive, and user-friendly web application that enhances career opportunity accessibility and supports employment and professional development in Cambodia.

| Milestones | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Analysis & Project Planning |  |  |  |  |  |  |  |  |  |  |  |  |
| System Design & Database Design |  |  |  |  |  |  |  |  |  |  |  |  |
| User Authentication & Profile Management |  |  |  |  |  |  |  |  |  |  |  |  |
| Opportunity Management Module |  |  |  |  |  |  |  |  |  |  |  |  |
| Automated Data Collection Integration |  |  |  |  |  |  |  |  |  |  |  |  |
| Search, Bookmark & Notification Features |  |  |  |  |  |  |  |  |  |  |  |  |
| Dashboard, Reports & Analytics |  |  |  |  |  |  |  |  |  |  |  |  |
| System Integration & UI Refinement |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing & Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment & Documentation |  |  |  |  |  |  |  |  |  |  |  |  |

Project Timeline

Conclusion

The Cambodia Career Opportunity Platform (CCOP) is proposed to improve access to career opportunities by providing a centralized and efficient web-based platform for jobs, internships, scholarships, training programs, and other professional opportunities in Cambodia. The system is expected to simplify opportunity discovery through advanced search, automated data collection, notifications, and application tracking while providing administrators with analytical dashboards and reporting tools.

By integrating modern full-stack web technologies and automated data collection from trusted public sources, CCOP aims to improve the accessibility, organization, and management of career-related information. The project is designed to be practical, achievable within the proposed 12-week timeline, and capable of supporting employment, education, and professional development in Cambodia.

Approved by Supervisor					Seen and Approved by Advisor